## Slide 1
DEVELOPMENT PLAN
Meeting Intelligence
Prototype
Turning uploaded sales-meeting recordings into transcripts, customer insights,
a rep scorecard, and human-approved knowledge-pack updates.
Self-hosted GPU default
Single-user prototype
English · Hindi · Hinglish
Prepared for engineering kickoff · Phase 0 starts with repo & local platform

## Slide 2
OBJECTIVE
From a raw recording to five trustworthy outputs
1
Timestamped, speaker-labelled transcript
WhisperX diarization aligned to word-level timing.
2
User-confirmed speaker roles
Anonymous labels only become real roles after human confirmation.
3
Evidence-based customer insights
Pain points, objections, questions, confusion, interest, follow-ups.
4
Evidence-based sales scorecard
Product knowledge, clarity, discovery, objection handling.
5
Human-approved knowledge-pack updates
Versioned Markdown diffs — never auto-merged.
Default deployment: self-hosted GPU server. Architecture must also permit managed-cloud deployment later.
Meeting Intelligence Prototype
2

## Slide 3
FIXED PRODUCT DECISIONS
Ground rules the build must respect
Meeting type
Recorded, in-person meetings uploaded after the meeting
Speakers
2–8 expected speakers; count is optional input
Languages
English, Hindi, and Hinglish
User model
Single-user prototype; that user can access all meetings
Diarization
WhisperX gives anonymous labels only — never real identities
Role assignment
Gemma 4 infers roles; user must confirm, swap, or edit first
LLM
Self-hosted Gemma 4 by default; deployment-specific config
Retrieval
PostgreSQL + pgvector over Markdown knowledge chunks
Persistence
PostgreSQL for app data; local filesystem for audio
Async jobs
Redis + Celery
Retention
Unsaved meetings deleted after 30 days; saved ones persist
Knowledge updates
Human approval only; applied as versioned Markdown diffs
Meeting Intelligence Prototype
3

## Slide 4
USER WORKFLOW
Ten steps from upload to approved knowledge update
1
Upload an audio recording
2
Optionally add purpose, participants, expected speaker count
3
Upload or select the required Markdown knowledge pack
4
System stores audio and creates a background job
5
WhisperX transcribes, aligns, and diarizes speakers
6
UI shows progress: uploaded → transcribing → awaiting roles → analysing → complete
7
Gemma 4 proposes roles; user confirms, swaps, or edits
8
Background analysis retrieves knowledge chunks and produces results
9
Results page shows transcript, insights, scorecard, proposals
10
User approves/rejects proposals; approved ones version the knowledge pack
Meeting Intelligence Prototype
4

## Slide 5
ARCHITECTURE
End-to-end system flow
Meeting Intelligence Prototype
5

## Slide 6
CORE DATA MODEL
Nine entities anchor the schema
1
knowledge_packs
Name, current version, source Markdown
2
knowledge_pack_versions
Version number, Markdown content, approval metadata
3
knowledge_chunks
Heading, content, embedding vector, ordinal
4
meetings
Audio path, checksum, status, retention deadline, saved flag
5
speaker_labels
WhisperX label, inferred + confirmed role, confidence
6
transcript_segments
Speaker, start/end time, text, word-level data
7
analyses
Schema version, structured JSON result, model metadata
8
knowledge_proposals
Proposed diff, evidence references, approval status
9
job_events
Stage, status, message, timestamps, retry count
A deletion job removes local audio + all linked rows for expired, unsaved meetings.
Meeting Intelligence Prototype
6

## Slide 7
STRUCTURED ANALYSIS CONTRACT
Gemma returns validated JSON, never display-ready prose
Role Inferences
Speaker label + inferred role
Confidence + rationale
Transcript evidence
Customer Insights
Category: pain point, objection, question, interest, confusion, follow-up
Summary + evidence timestamps/quotes
Confidence
Sales Assessment
4 dimensions, each 0–100
Rationale + transcript evidence
Knowledge-pack refs + coaching actions
Knowledge Proposals
Title + proposed Markdown change
Evidence + confidence
Target knowledge-pack section
A failed schema validation retries with a repair prompt, then marks the analysis failed if still invalid. Unsupported conclusions are never rendered as fact.
Meeting Intelligence Prototype
7

## Slide 8
QUALITY & SAFETY BEHAVIOUR
Guardrails before, during, and after analysis
✓
Detect and surface poor audio, overlapping speech, or uncertain diarization
✓
Include affected timestamps in every quality warning
✓
Allow retry with a changed expected speaker count (2–8)
✓
Require acknowledgement before analysis proceeds with a warning
✓
Never run sales/customer analysis until roles are confirmed
✓
Preserve transcript evidence and knowledge references for every result
✓
Never auto-merge knowledge proposals
Meeting Intelligence Prototype
8
8

## Slide 9
DELIVERY PHASES · 1 OF 2
Phase 0 — Phase 3
0
Repository & Local Platform
Monorepo, Docker Compose, migrations, health checks, lint/format/test commands.
1
Meeting Ingestion & Lifecycle
Upload UI/API, setup form, checksums, job creation, manual + 30-day retention delete.
2
WhisperX Transcription & Diarization
Worker adapter, speaker-count bounds, quality warnings, retry, speaker-grouped UI.
3
Role Inference & Confirmation
Gemma role prompt, validation, confirm/edit/swap UI, gate on downstream analysis.
Meeting Intelligence Prototype
9

## Slide 10
DELIVERY PHASES · 2 OF 2
Phase 4 — Phase 7
4
Knowledge-Pack Retrieval
Markdown versioning, heading-aware chunking, embeddings, pgvector retrieval, version pinning.
5
Customer & Sales Analysis
Gemma prompts + Pydantic contracts, evidence links, knowledge citations, results page.
6
Knowledge Proposals & Review
Proposal generation, diff preview, approve/reject, immutable versions, rollback.
7
Evaluation, Deployment & Hardening
Curated multilingual eval set, GPU/server docs, self-hosted + managed-cloud guides, backups.
Meeting Intelligence Prototype
10

## Slide 11
ACCEPTANCE CRITERIA
What “done” looks like for V1
✓
Accepts in-person recordings with an optional 2–8 speaker expectation
✓
Supports English, Hindi, and Hinglish, with documented alignment limits
✓
Never treats anonymous labels as real roles without user confirmation
✓
Every customer insight and score has timestamped transcript evidence
✓
Every product-knowledge assessment cites relevant knowledge-pack content
✓
Unsaved meetings auto-delete after 30 days; saved meetings are excluded
✓
Users can retry poor diarization with a different speaker count
✓
Knowledge-pack changes require explicit approval and version history
✓
End-to-end success on 10–20 representative recordings, no manual fixes
Meeting Intelligence Prototype
11

## Slide 12
OUT OF SCOPE FOR V1
Deliberately deferred
✕
Live meeting capture or meeting-platform bots
✕
Multi-user accounts, permissions, and tenant isolation
✕
Manual transcript editing
✕
Automatic knowledge-base updates
✕
Claims of perfect diarization, transcription, role ID, or sales evaluation
✕
General-purpose meeting types beyond the sales-focused workflow
Meeting Intelligence Prototype
12

## Slide 13
RECOMMENDED FIRST AGENT TASK
Build Phase 0 only
Create the monorepo and Phase 0 Docker Compose stack. Do not begin UI or model
integration until environment, migrations, health checks, and local test commands
are documented and working.
web/
api/
worker/
infra/
docs/
Done when a new developer can start the stack locally and create a database migration.